

**Weekly Report**

**Made by:** Andjela Nikolic

**Made on:** 4th of September, 2025

|  |
| --- |
| ***Planned activities (what was planned)***  It was planned to create 4 different GitHub accounts and afterwards create repository including sub-folders. Afterwards we were supposed to download OpenCV from official website as well as setting it up. Our last goal was to test a demo code in C++. |
| ***Accomplished activities (what was finished)***     Everything that was planned was accomplished and we came even further than expected. All in all, we created our personal GitHub accounts and got invited in repository where we created our own sub-folders. Windows version of OpenCV was then downloaded and set-up was finished. We also made a first sketch of how our prototype bookshelf will look like. Lastly we wrote everyone their own weekly report and time management. |
| ***Open activities (what is left open)***     Connecting Visual Studio Code with OpenCV and writing first demo code in C++ is still left open. |
| ***Next Steps (what is planned fort he next time)***  We are planning to write our demo code for Face-Recognition and afterwards Object-Recognition and most importantly close our open activities. |

|  |
| --- |
| **Critical:** Solution for our OpenCV set-up |
| **Milestones:** not OK |
|  |
|  |