

**Weekly Report**

**Made by:** Andjela Nikolic

**Made on:** 2nd of October, 2025

|  |
| --- |
| ***Planned activities (what was planned)***  We planned to improve our database and research more into possible challenges that may appear while working on a database. |
| ***Accomplished activities (what was finished)***      I started making a Frontend on Canva, but due to its license requirement, I decided to switch to html and java script. We also consulted with our project supervisor about Backend and Frontend. So far, I made a website with HTLW10 logo, title and small description. |
| ***Open activities (what is left open)***    I have to finish Frontend and connect it with Backend. |
| ***Next Steps (what is planned for the next time)***  We are planning on improving our database and create better user-story interface. Shortly said, we want to close open activities. |

|  |
| --- |
| **Critical:** None |
| **Milestones:** OK |
|  |
|  |